RouteGuard

Proactive Shipment Risk Monitor

Full Project Plan — GDG Hackathon 2026

| Theme | Smart Supply Chains — Open Innovation |
| --- | --- |
| Team size | 3–4 people |
| Stack | Python + FastAPI, React, Gemini API |
| Deadline | April 18, 2026 (submission) |

Confidential — For hackathon use only

# 1. Project overview

RouteGuard is a proactive shipment risk monitoring system that watches live news feeds, weather data, and port status signals to detect supply chain disruptions before they cascade into missed deliveries. When a risk event is detected — a port strike, typhoon, or political unrest — RouteGuard scores the risk per active shipment and recommends alternate routes with estimated ETA impact.

Open innovation angle RouteGuard is not limited to sports media or hospitality. It applies the Smart Supply Chains theme to any logistics operation — e-commerce, pharmaceuticals, automotive parts — and adds a what-if simulator that no competing team is likely to build.

## Core capabilities

- Live signal ingestion from news APIs, weather APIs, and port status feeds

- Gemini-powered extraction of structured risk events from unstructured news text

- Geo-matching of risk events to active shipment waypoints within a configurable radius

- Risk scoring per shipment (0–100) with severity breakdown by event type

- Alternate route recommendations with plain-English ETA impact from Gemini

- What-if simulator — trigger a hypothetical disruption and watch scores update live

- Alert system via email/SMS when a shipment crosses a risk threshold

## Why this wins

Most supply chain tools are reactive — they tell you a shipment is late after it already is. RouteGuard is proactive: it tells you a shipment is about to be affected and gives you time to act. The what-if simulator is a standout feature for demos — judges can interact with it in real time. The Gemini extraction pipeline is a genuinely novel use of LLMs that goes beyond a chatbot wrapper.

# 2. System architecture

RouteGuard is a three-layer system. Each layer has a clear boundary and can be developed independently by different team members.

## Layer 1 — Data ingestion

| Component | Source | What it provides |
| --- | --- | --- |
| News feeds | GNews API / RSS | Articles on port strikes, weather events, political unrest |
| Weather API | OpenWeatherMap | Storm alerts, severe conditions along shipment corridors |
| Port status | MarineTraffic / scrape | Congestion, closures, strike notifications |
| Shipment DB | Internal / mock data | Active shipment routes with lat/lng waypoints and ETAs |

## Layer 2 — AI risk engine (Python + Gemini)

This is the core of the system. A Python background service runs every 15 minutes and executes the following pipeline:

- Fetch new articles and weather alerts since the last run

- Send each article to Gemini with a structured extraction prompt

- Parse the JSON response to get: location, risk_type, severity (1–5), affected_transport_modes, duration_days

- For each extracted risk event, check which active shipment waypoints fall within 200 km

- Compute a composite risk score (0–100) per shipment based on severity, proximity, and event type weight

- If score exceeds threshold (default: 70), trigger the alternate route suggester and alert pipeline

## Layer 3 — React frontend

- Shipment dashboard: table of all active shipments with risk score badges (green/amber/red), ETA, origin and destination

- Map view: Leaflet.js map with shipment routes as polylines and colored risk pins at event locations

- Risk detail panel: clicking a shipment shows all affecting risk events, news excerpts, and Gemini summaries

- What-if simulator: pick a port or region, trigger a hypothetical disruption, watch scores update

- Alerts panel: history of triggered alerts with resolution status

# 3. Data flow

The following sequence runs automatically every 15 minutes via a cron job. Understanding this flow is essential for the backend developer.

| Step | Action | Output |
| --- | --- | --- |
| 1 | Cron job fires every 15 minutes | Triggers the ingestion pipeline |
| 2 | Fetch news + weather + port signals | Raw articles and alert objects stored in DB |
| 3 | Gemini extraction per article | Structured JSON: location, risk_type, severity, modes |
| 4 | Geo-match risk events to shipment waypoints | List of (shipment_id, risk_event_id, distance_km) matches |
| 5 | Compute composite risk score per shipment | Score 0–100 written to shipments table |
| 6a | Score > 70: trigger alternate route suggester | Gemini generates 1–2 route alternatives with ETA delta |
| 6b | Score > 70: send alert (email/SMS) | Logistics manager notified with shipment + risk summary |
| 7 | Dashboard polls /api/shipments every 5 minutes | Frontend re-renders scores, map pins, alert history |

# 4. The Gemini extraction prompt

This is the most important artifact in the system. The prompt quality directly determines how accurate the risk scores are. Use this exact structure:

System prompt You are a supply chain risk analyst. Given this news article, extract any logistics risks. Return ONLY valid JSON in this exact format: { "location": "Port of Rotterdam, Netherlands", "lat": 51.9, "lng": 4.5, "risk_type": "port_strike" ¦ "weather" ¦ "political" ¦ "congestion" ¦ "other", "severity": 1-5, "affected_modes": ["sea", "rail", "road"], "summary": "One sentence plain English explanation", "duration_days": estimated number or null } If no logistics risk is present, return: {"risk_type": "none"} Article: {article_text}

Handling Gemini edge cases Always wrap the Gemini call in a try/except. If the response is not valid JSON (Gemini occasionally adds preamble text), strip markdown fences and retry once with a stricter prompt. If it fails twice, skip the article and log it. Never let one bad article crash the pipeline.

# 5. Tech stack

| Layer | Technology | Reason |
| --- | --- | --- |
| Backend API | Python + FastAPI | Fast to build, great for data pipelines, async support |
| AI engine | Gemini 1.5 Flash | Best at structured JSON extraction from unstructured text |
| News signals | GNews API | Free tier, simple REST, good global coverage |
| Weather signals | OpenWeatherMap | Free tier, reliable, global storm and alert data |
| Database | PostgreSQL + PostGIS | PostGIS gives geo-queries (radius search) for free |
| Frontend | React + Leaflet.js | Leaflet is the easiest open-source map library |
| Scheduler | APScheduler (Python) | Lightweight cron-style scheduling within FastAPI |
| Hosting | Railway + Vercel | Free tier, zero-config deploys, works for demo day |
| Alerts | SendGrid / Twilio | Free tiers sufficient for demo volume |

# 6. Team split

With 3–4 people, the following division gives each person clear ownership with minimal overlap.

| Person | Role | Owns |
| --- | --- | --- |
| Person A | Backend | FastAPI server, cron job scheduler, news/weather fetching, PostgreSQL schema, geo-matching logic with PostGIS |
| Person B | AI engineer | Gemini prompt engineering, risk extraction pipeline, alternate route generation, edge case handling and retry logic |
| Person C | Frontend | React dashboard, shipment table, risk score badges, auto-refresh polling, risk detail panel |
| Person D | Frontend / demo | Leaflet map view, risk pins, what-if simulator UI, overall UX polish, 3 demo scenarios, presentation prep |

# 7. Two-week build timeline

## Week 1 (Apr 4–11) — Build the engine

Focus: Get the data pipeline and AI extraction working end-to-end. Do not touch the frontend yet.

| Day(s) | Task | Owner | Done when... |
| --- | --- | --- | --- |
| 1–2 | Project setup + data models | All | Repo live, FastAPI scaffold running, Postgres schema agreed, 5 mock shipment routes seeded |
| 2–4 | News + weather ingestion | Person A | Cron job runs every 15 min, stores 50+ articles filtered to logistics keywords |
| 2–5 | Gemini risk extraction | Person B | Gemini correctly extracts structured JSON from 10 test articles with < 2 failures |
| 4–7 | Route geo-matching + scoring | Person A + B | 3 mock shipments scored correctly against seeded risk events, scores look sensible |

End of Week 1 milestone Gemini correctly extracts risk events from 10 test articles. At least 3 mock shipment routes are scored 0–100 with plausible values. The full pipeline runs automatically every 15 minutes without crashes.

## Week 2 (Apr 11–18) — Build the dashboard + polish

Focus: Make the system visible and demo-ready. Every feature should work in a live demo without preparation.

| Day(s) | Task | Owner | Done when... |
| --- | --- | --- | --- |
| 8–10 | Shipment risk dashboard | Person C | Table shows all shipments with correct risk badges, auto-refreshes every 5 min |
| 8–11 | Map view + risk pins | Person D | Leaflet map shows routes as polylines, risk pins clickable with news summary popup |
| 10–12 | Alternate route suggester | Person A + B | High-risk shipments show 1–2 alternate route cards with ETA delta in plain English |
| 12–14 | What-if simulator + polish | All | Simulator works live, 3 demo scenarios prepared, UI polished, 2-min walkthrough recorded |

End of Week 2 milestone (submission-ready) Full demo works with 3 scenarios: port strike (Rotterdam), weather event (typhoon near Shanghai), and political disruption (Red Sea). Each scenario takes under 30 seconds to demonstrate and tells a complete story with scores, map pins, and alternate route suggestions.

# 8. Demo strategy for judges

The demo is as important as the build. Judges see 10+ projects in a day. You have 3–5 minutes. Make every second count.

## The three-scenario structure

Run three pre-loaded scenarios in order. Each is self-contained and takes 60–90 seconds.

### Scenario 1 — Weather event (typhoon)

- Trigger: typhoon forming near Shanghai port

- Show: 2 shipments turn red on the dashboard instantly

- Show: map pin appears near Shanghai with storm details

- Show: Gemini-generated alternate route card — 'Reroute via Busan, adds 1.5 days'

- Talking point: 'This alert fires before the typhoon makes landfall — before any delivery is late'

### Scenario 2 — Port strike (Rotterdam)

- Trigger: dock workers strike at Port of Rotterdam

- Show: 5 shipments score > 70, alerts triggered

- Show: all 5 highlighted on map, fanning out from Rotterdam

- Show: Gemini recommends Antwerp as alternate with ETA comparison

- Talking point: 'One event, five shipments affected — RouteGuard catches them all simultaneously'

### Scenario 3 — Political disruption (Red Sea)

- Trigger: Red Sea shipping lane unrest escalates

- Show: long-haul shipments from Asia to Europe all flag high risk

- Show: Gemini recommends Cape of Good Hope rerouting with +8 day ETA impact

- Talking point: 'This is the kind of slow-burn crisis that traditional tools miss for days — we catch it in 15 minutes'

Demo tip — end with the what-if simulator Close by letting a judge pick any port and trigger a disruption themselves. Watching the dashboard update in real time is the most memorable moment of the demo. It turns observers into participants.

# 9. Risk mitigation

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| Gemini returns malformed JSON | Medium — happens ~5% of calls | Strip markdown fences, retry once with stricter prompt, fallback to skip+log |
| News API rate limits exceeded | Low — GNews free tier is 100 calls/day | Cache articles, only re-fetch if article is newer than last run timestamp |
| Map not loading on demo day | Low — Leaflet is client-side, no API key needed | Use Leaflet with OpenStreetMap tiles (free, no key). Prepare screenshots as fallback |
| PostGIS setup too complex | Medium — needs Postgres extension | Use simple Haversine formula in Python as fallback — no DB extension needed |
| Team falls behind on Week 1 | Medium — pipeline is the hardest part | Cut the what-if simulator first. Core value is the real-time risk scoring — demo that first |

# 10. Open innovation pitch

When presenting to judges, position RouteGuard not just as a supply chain tool but as a universal risk monitoring platform. The architecture is domain-agnostic — swap shipment routes for flight paths and it monitors aviation disruptions. Swap them for hospital supply chains and it monitors pharmaceutical cold-chain risks.

This open innovation framing makes the project feel bigger than its scope and shows judges you understand the generalizable value of the system — not just the demo scenario.

One-line pitch for judges RouteGuard is the fire alarm for global supply chains — it tells you the building is about to catch fire, not that it already has.